## Slide 1: Exemplar Management Tool Release 2 Team 04
Praktikum Software Engineering - SS 2021
Kevin Schütz, Valentina Hummenberger, Julia Hammer,

## Slide 2: Presentation Release 2 - Agenda
current status
Use Cases
prototype demonstration
Unit Tests
Plan for release 3

## Slide 3: current status
Excel bei Dokuments Screenshoten

## Slide 4: Use Cases
We chose use cases, which we alredy implement in our Exemlar Management Tool:
  Login
  Create Exemplar
  Edit User Profile

## Slide 5: Prototype
We would like to present our Exemplar Management Tool

## Slide 6: Unit Tests
Screenshot Circle CI
Maven/Test – uploads, run tests: user tests

## Slide 7: current status (Redmine)+ progress in Release 2
For the tasks we implemented, we would like to point to zenhub
We did calculate the time it would take us to implement the tasks quite accurately. However, there is still room to improve our estimation skills.

## Slide 8: Problems in Release 2
Julia would have had problems with the implementation of the date base, since she did not take the database courses yet. However Kevin the the job accurately.
There was quite a lot of documentation to do on github. We mostly worked in team meetings via zoom on github, which is why we did not contribute evenly.

## Slide 9: Next steps+ Planing of Release 3
The next step is to complete the Sprint with the implementation of the Communities, which will be done by Julia.
Since we are quite far with the project already, the next sprint will be to implement the further requirements.